SPEECH → SIGN

Dataset Selection & Implementation Brief

Recommended dataset strategy for an 8-week Speech Processing project

Research verified: 12 August 2026

Executive recommendation Use ISLTranslate as the PRIMARY dataset. It is the closest match to our actual system because it provides continuous Indian Sign Language video paired with English sentence/phrase text. Use the ISLRTC Indian Sign Language Dictionary as the PRIMARY FALLBACK vocabulary source for individual signs, names, and uncovered words. Keep iSign as the LARGE-SCALE RESEARCH ALTERNATIVE if ISLTranslate coverage is insufficient.

Prepared from the project scope document plus current dataset/source verification.

# 1. What Type of Dataset Do We Actually Need?

Project target: speech → English text → sign-language video retrieval. We are NOT trying to generate sign language from scratch.

Core design principle The dataset must connect an English phrase/sentence to a REAL sign-language video. This lets us retrieve a recording of a human signer instead of attempting to synthesize or animate sign language.

## Ideal dataset characteristics

| Requirement | Why it matters | Priority |
| --- | --- | --- |
| Continuous / phrase-level signing | Allows the system to play a natural phrase instead of assembling isolated signs. | ESSENTIAL |
| English sentence/phrase annotation | Whisper outputs English text; this is the retrieval key. | ESSENTIAL |
| Real human signer video | Provides genuine signing, facial expression and timing. | ESSENTIAL |
| Indian Sign Language (ISL) | Best fit for an India-focused project and avoids switching to ASL unnecessarily. | HIGH |
| Searchable metadata / IDs | Lets us build a phrase → video index. | ESSENTIAL |
| Enough vocabulary | Determines how much of our test speech can actually be covered. | HIGH |
| Usable research/academic licensing | Needed for a college demo and report; licensing must be checked before redistribution. | ESSENTIAL |
| Manageable download size | We only have eight weeks and a normal laptop. | HIGH |
| Signer/source information | Useful for evaluation and avoiding data leakage in experiments. | MEDIUM |

## Dataset types: what to use and what NOT to use

| Dataset type | Example | Use in our project? |
| --- | --- | --- |
| Sentence/phrase video + English text | ISLTranslate, iSign | YES — primary retrieval corpus |
| Word-level sign video + English label | ISLRTC Dictionary, CISLR/INCLUDE | YES — fallback vocabulary |
| Speech/audio + transcript only | ASR datasets | Useful for speech recognition evaluation, not sign output |
| Pose/keypoint-only sign data | iSign pose resources | Not primary — no human video to display |
| Generated/AI sign videos | AI video/avatar outputs | NO — not reliable sign-language ground truth |
| Image-only alphabet/sign data | isolated sign image sets | Only useful for optional fingerspelling research |

Important A large word-level dataset is NOT automatically better. Our output is a sign-language video, so sentence/phrase-level video-text pairs are much more valuable than thousands of isolated signs.

# 2. Recommended Dataset #1 — PRIMARY: ISLTranslate

Official repository: github.com/Exploration-Lab/ISLTranslate

Paper: ISLTranslate — ACL Findings 2023

| Property | Details |
| --- | --- |
| Language | Indian Sign Language (ISL) ↔ English |
| Granularity | Continuous sentence / phrase level |
| Scale | About 31,000 ISL-English sentence/phrase pairs |
| Video | ISL sentence/phrase videos; dataset includes video UIDs |
| Metadata | ISLTranslate.csv maps video UID to corresponding English translation |
| Additional resources | The repository also provides extracted MediaPipe holistic pose features and sample data |
| Validation | A certified ISL signer was used to validate a randomly selected sample of 291 sign-text pairs |
| License | CC-BY-NC according to the repository; non-commercial use and attribution are required |
| Best role | PRIMARY retrieval corpus for the project |

## Why this is the best match

It is ISL, so it fits an India-focused project better than an ASL-only resource.

It is sentence/phrase-level, which matches our planned 'speak a phrase → retrieve a real signing clip' architecture.

The English translation is already attached to each video UID, so we do not need to create a text label from scratch.

The repository provides downloadable video resources and a structured CSV, making it practical to build a retrieval index.

It avoids the biggest risk in the original plan: generating or manually animating sign language.

## How we should utilize it

Download the metadata CSV first; do NOT download the entire video collection blindly.

Inspect the columns and build a clean table: phrase_id, English text, normalized text, video UID, video path, duration, source/signer if available.

Check how many unique phrases exist after normalization and how much duplication there is.

Define a small initial subset (recommended: roughly 100–500 usable phrase clips) for the first working prototype.

Create an embedding for each English phrase using sentence-transformers.

At inference time, Whisper produces text; embed the text and retrieve the closest phrase/video using cosine similarity or FAISS.

Store the top-1 result plus similarity/confidence. If the score is below a threshold, route to the fallback mechanism rather than showing a questionable sign.

## Recommended internal record

phrase_id | english_text | normalized_text | video_uid | video_path | duration | embedding

Dataset-quality caution The ISLTranslate repository reports signer validation on only a 291-pair sample. Treat the dataset as a strong research resource, not as proof that every automatically paired sentence is linguistically perfect. Our own retrieval evaluation must therefore use manually checked test examples.

# 3. Recommended Dataset #2 — ISLRTC Indian Sign Language Dictionary

Official ISLRTC page: ISLRTC — ISL Dictionary

Official FAQ / access information: ISLRTC FAQ

Government Open Data catalog: data.gov.in — Indian Sign Language Dictionary

| Property | Details |
| --- | --- |
| Language | Indian Sign Language |
| Scale | 10,000 terms |
| Granularity | Individual terms/signs, not primarily continuous sentences |
| Video | Video format; each term has the corresponding ISL sign |
| English/Hindi | Terms have English/Hindi translation equivalents |
| Special handling | Includes synonyms, homonyms and context-specific signs where relevant |
| Coverage | Everyday, academic, legal/administrative, medical, technical and agricultural terminology |
| Signer provenance | ISLRTC states that all videos were signed by Deaf signers |
| Access | ISLRTC provides access through its website, YouTube, Google Drive and DIKSHA; the site also exposes a dictionary dataset entry |
| Best role | Fallback vocabulary, names, unknown words and coverage expansion |

## How we should utilize it

Do NOT make this the primary sentence retrieval dataset.

Use it to cover individual words that are not found in the phrase-level ISLTranslate corpus.

Use it as the source for proper nouns and selected names when a suitable sign exists.

Use its context-specific distinctions carefully. For example, a single English word can correspond to different ISL signs depending on the meaning.

If the project needs fingerspelling, use the dictionary as a vocabulary reference but do not assume that spelling every unknown word is natural sign-language output.

Before programmatic downloading or redistribution, verify the exact terms of use for the specific files/source being used.

Best use in our pipeline ISLTranslate = phrase retrieval. ISLRTC Dictionary = word-level fallback. This two-layer design is much safer than assembling every sentence from isolated signs.

# 4. Recommended Dataset #3 — iSign

Official benchmark site: exploration-lab.github.io/iSign

Paper: iSign — ACL Findings 2024

| Property | Details |
| --- | --- |
| Language | Indian Sign Language (ISL) ↔ English |
| Scale | More than 118,000 video-sentence/phrase pairs reported in the paper |
| Tasks | ISL video → English; ISL pose → English; English → ISL pose; isolated sign recognition; word presence; semantic similarity |
| Video-text resource | Provides a large ISL video/English translation benchmark |
| Research value | Excellent large-scale resource for future expansion and benchmarking |
| Validation | The benchmark reports human validation using a sample of 593 sign-text pairs |
| Best role | Large-scale alternative / expansion resource |
| Practical recommendation | Do not start by building the entire project around it. First prove the pipeline with a smaller, manageable subset. |

## How we should utilize it

Use iSign if ISLTranslate does not provide enough coverage for our intended test sentences.

Use its sentence/phrase video-text pairs to enlarge the retrieval corpus after the first prototype works.

Its task structure is also useful for future research extensions, especially semantic similarity and sign-language processing.

Do not add pose-generation or sign-generation tasks to the core project unless the main retrieval system is already complete.

Why it is not #1 iSign is larger and more research-oriented, but our first goal is a reliable 8-week demonstrator. A smaller, well-understood retrieval corpus is easier to audit, download, index and evaluate. Scale can be added later.

# 5. Side-by-Side Decision Table

| Criterion | ISLTranslate | ISLRTC Dictionary | iSign |
| --- | --- | --- | --- |
| ISL | YES | YES | YES |
| Sentence/phrase video | YES | NO — mainly terms | YES |
| English text | YES | YES | YES |
| Real signer video | YES | YES | YES |
| Large vocabulary | GOOD | EXCELLENT for terms | EXCELLENT |
| Best for phrase retrieval | EXCELLENT | LOW | EXCELLENT |
| Best for fallback words | GOOD | EXCELLENT | GOOD |
| Best first implementation | YES | YES as supplement | Later / alternative |
| Project recommendation | PRIMARY | FALLBACK | EXPANSION |

# 6. Recommended Dataset Architecture

Do not build one giant flat vocabulary. Use a hierarchical retrieval strategy: first look for a matching phrase in the continuous ISL corpus; only fall back to word-level resources when the phrase is not covered.

LIVE SPEECH

↓

Silero VAD / natural-pause segmentation

↓

Whisper → English transcript

↓

Text normalization

↓

Phrase embedding

↓

┌──────────────────────────────┐

│  ISLTranslate phrase index   │  ← PRIMARY

└──────────────────────────────┘

↓ if no reliable match

┌──────────────────────────────┐

│  ISLRTC word/sign index      │  ← FALLBACK

└──────────────────────────────┘

↓

REAL ISL SIGNER VIDEO

↓

PLAY IN BROWSER

# 7. What Your Friend Should Implement First

## Phase 1 — Dataset audit (first priority)

Clone/download the ISLTranslate repository and inspect the CSV before downloading the video archive.

Print dataset size, columns, missing values, duplicate English phrases and sample rows.

Verify that each selected video UID resolves to an actual video.

Measure phrase lengths and video durations.

Create a small manually checked list of 50–100 common demo utterances.

Search those utterances and semantically similar phrases in ISLTranslate.

Record how many have an acceptable video match.

## Phase 2 — Build the retrieval database

Normalize English text: lowercase, trim whitespace, normalize punctuation and optionally remove harmless filler words.

Generate embeddings for all selected English phrases.

Store embeddings in FAISS or a simple NumPy matrix for the first prototype.

Store the video path/UID as metadata.

Create a retrieval function: query text → top-k phrases → similarity scores → best video.

## Phase 3 — Connect speech

Run Whisper/faster-whisper on microphone segments.

Measure Word Error Rate separately from retrieval performance.

Pass the transcript to the retrieval engine.

Show the selected phrase and similarity score in the UI for debugging.

Play the real signer video only when the similarity score passes a chosen threshold.

## Phase 4 — Add fallback

If no phrase-level result passes the threshold, identify important uncovered words.

Look for corresponding ISLRTC dictionary entries.

Use word-level clips only as a controlled fallback.

Do not concatenate many isolated signs and claim that the resulting sequence is grammatically correct ISL.

# 8. Evaluation We Should Report

| Metric | What it measures | Suggested experiment |
| --- | --- | --- |
| WER | Quality of speech recognition | Test 30–50 spoken sentences against human transcripts |
| Top-1 retrieval accuracy | Whether the correct phrase/video is ranked first | Create a manually checked query set with known target phrases |
| Top-3 retrieval accuracy | Whether a usable candidate appears in top 3 | Useful because several phrases can be semantically similar |
| Coverage | Percentage of utterances for which we have a reliable sign video | Report matched / total test utterances |
| Retrieval latency | Time from transcript completion to video selection | Measure on the target laptop |
| End-to-end latency | Speech end → video begins | Target can remain <2 seconds if hardware permits |

Important evaluation rule Do not evaluate only on sentences copied from the dataset. Create a separate test set of spoken sentences, including paraphrases that are semantically close to stored phrases. Otherwise retrieval accuracy can look artificially high.

# 9. Important Things to Keep in Mind

Sign language is not English performed with the hands. ISL has its own grammar and linguistic structure. Therefore our system must be described as phrase retrieval / constrained speech-to-sign demonstration, not unrestricted translation.

A high cosine similarity score does not prove linguistic correctness. Thresholds must be calibrated using manually reviewed examples.

The dataset's English text may be a translation/gloss rather than a perfect word-for-word representation of the signer's actual signing. This is especially important for continuous sign language.

Keep a distinction between 'dataset coverage' and 'language coverage'. A phrase existing in a dataset does not mean the system can correctly generate arbitrary variations of that phrase.

Do not use AI-generated signing as ground truth.

Do not start with the entire dataset. First make 100–500 clips work end-to-end, then expand.

Keep dataset provenance and license information in the project repository/report.

For any public demo, check whether the exact video source permits the way we intend to use, host or redistribute it. 'Research/academic use' is not automatically the same as unrestricted redistribution.

If the professor requires a stronger research component, the retrieval benchmark itself can be the experimental contribution: compare lexical matching vs sentence embeddings and report Top-1/Top-3 accuracy and coverage.

# 10. Alignment With Our Existing Project Scope

The existing scope document already proposes: microphone input → voice segmentation → Whisper → sentence embeddings → real signer video playback, while explicitly rejecting generated signing and unrestricted translation.

This dataset strategy strengthens that plan: ISLTranslate supplies the phrase-level video/text retrieval corpus, while the ISLRTC Dictionary supplies a controlled word-level fallback. This keeps the project focused on components that can realistically be implemented and evaluated within the planned eight weeks.

# 11. Final Decision for the Team

PRIMARY ISLTranslate — build the core phrase-level retrieval system around this first.

FALLBACK / SUPPLEMENT ISLRTC Indian Sign Language Dictionary — use for individual signs, names, uncovered vocabulary and controlled fallback.

EXPANSION / ALTERNATIVE iSign — use if more phrase coverage is required or if the team wants a larger research benchmark after the core pipeline works.

Implementation order: ISLTranslate audit → small retrieval prototype → Whisper integration → evaluation → ISLRTC fallback → dataset expansion.

# 12. Source Links

• ISLTranslate GitHub / dataset

• ISLTranslate ACL paper

• iSign official benchmark

• iSign ACL paper

• ISLRTC official dictionary

• ISLRTC FAQ / dictionary details and access

• Government of India Open Data — ISL Dictionary

• How2Sign official dataset — ASL backup/reference

End of implementation brief